TECHNICAL

PRODUCT REQUIREMENT

DOCUMENT

Feature 2 — Association Profile & Listing

Business Association Platform

| Attribute | Value |
| --- | --- |
| Version | 1.0 — Initial Technical Specification |
| Status | Draft — Pending Engineering Review |
| Module | Association Identity, Trust & Public Listing System |
| Target Release | MVP |
| Depends On | Feature 5 (User Registration & Auth), Taxonomy Module, Media Storage, Search Engine |
| Audience | Backend Engineers, Frontend Engineers, QA, DevOps, Tech Leads |
| Document Owner | Product Team |
| Last Updated | 11 June 2026 |

⚠  This document is the authoritative engineering specification for Feature 2. It supersedes the business PRD. All unresolved decisions documented in Section 19 must be resolved before Sprint 1 kickoff.

# 1. Executive Summary

Feature 2 delivers the Association Profile & Listing system — the core trust and discovery layer of the platform. Every user-facing association interaction (search, browse, enquiry) depends on the data structures and workflows defined here.

The feature has two interlocking concerns that must be designed independently:

- Profile data integrity — a governed content model with validation, edit workflows, and moderation.

- Listing lifecycle — a state machine controlling public visibility, independent of profile completeness and verification status.

### Primary Technical Deliverables

- Full association profile data model with required, optional, and system-controlled fields

- 7-state listing lifecycle state machine with explicit transition rules and actor permissions

- Verification system with 2-of-3 criteria logic, DNS/meta-tag proofing, and revocation

- Sensitive vs. non-sensitive edit classification with pending-edit moderation workflow

- Duplicate detection using fuzzy name + location matching (80% threshold)

- Role-based access control across all profile and listing actions

- Full audit log for every status transition and field change

- Public URL routing with correct HTTP responses per listing status

# 2. Problem Statement & Engineering Context

### 2.1 User Trust Problem

Users evaluating associations cannot distinguish legitimate, active organisations from stale or fraudulent ones without a verified, standardised profile structure. The platform must provide structured signals: verification badge, required fields, moderation approval — all enforced at the data layer.

### 2.2 Platform Quality Problem

Without a governed listing lifecycle, associations can self-publish unreviewed content, duplicate listings can proliferate, and suspended associations can remain inadvertently visible. The state machine and moderation workflow in this document are the engineering response to that risk.

### 2.3 Conversion Problem

Browse-to-enquiry conversion (Feature 5) depends on complete, credible profiles. Incomplete profiles must be blocked from the LIVE state. The validation rules and required field definitions in this document are the technical gate that enforces profile quality before public exposure.

### 2.4 Business Objectives — Engineering Interpretation

| Business Objective | Engineering Requirement | Measurable Signal |
| --- | --- | --- |
| Improve Trust | Verification system with 2-of-3 criteria; badge only shown when verified=true; no self-verification | verification_granted event rate |
| Improve Discoverability | Taxonomy classification on required fields; slug-based public URLs; search index updated ≤5 min after publish | Search visibility latency p95 |
| Enable Governance | Admin-only transitions (APPROVE, REJECT, SUSPEND, ARCHIVE); full audit log; pending edit workflow | Admin action audit completeness |
| Support Conversion | Profile completeness enforced before SUBMITTED state; public page load <2s | browse_to_enquiry_conversion rate |

# 3. Scope Definition

## 3.1 In Scope — MVP

| Domain | Feature | Engineering Notes |
| --- | --- | --- |
| Profile | Profile creation (DRAFT state) | Full field model with server-side validation |
| Profile | Profile editing (non-sensitive + sensitive paths) | Separate code paths; sensitive edits enter pending queue |
| Profile | Public profile rendering | Slug-based URL; status-aware HTTP response codes |
| Profile | Logo upload and validation | PNG/SVG only; min 200×200px; virus-scanned before storage |
| Listing Lifecycle | 7-state machine (DRAFT→SUBMITTED→APPROVED→LIVE→REJECTED→SUSPENDED→ARCHIVED) | All transitions server-enforced; audit logged |
| Verification | 2-of-3 criteria verification | DNS record check + meta-tag check + email domain check; independent of listing status |
| Pending Edits | Admin approval queue for sensitive field changes | Old values remain live until approval; conflict resolution on concurrent edits |
| Duplicate Detection | Fuzzy name + location matching at 80% threshold | Warning only, does not block submission |
| Moderation | Admin review queue for new submissions and sensitive edits | Rejection requires mandatory reason string |
| Access Control | RBAC across all profile and listing actions | Enforced at API layer |
| Audit | Full field-level change log | Immutable; includes actor, timestamp, before/after values |

## 3.2 Out of Scope — MVP

⚠  Building any of the following during MVP requires explicit Product sign-off.

| Out-of-Scope Item | Reason Deferred |
| --- | --- |
| Multi-language profile content | i18n infrastructure; content moderation complexity |
| AI-generated profile enrichment | Dependent on LLM integration pipeline; post-MVP |
| Association analytics dashboard | Separate feature; depends on event data accumulation |
| Custom profile themes | Design system complexity; not required for trust/conversion goals |
| Version history restoration | Audit log provides read access; restore flow is post-MVP |
| Third-party verification vendors | Requires vendor procurement; internal flow sufficient for MVP |
| Multi-admin per association | Architecture decision deferred; single admin per association in MVP |

# 4. Association Profile Data Model

## 4.1 associations Table — Core

| Column | Type | Nullable | Default | Editable By Assoc Admin | Notes |
| --- | --- | --- | --- | --- | --- |
| association_id | UUID | No | gen_random_uuid() | No | Primary key; never exposed in URLs |
| name | VARCHAR(200) | No | — | Yes (sensitive) | Full legal name; triggers duplicate check on write |
| slug | VARCHAR(220) | No | — | No | URL-safe unique identifier; system-generated from name; admin-only override |
| logo_url | VARCHAR(500) | No | — | Yes (non-sensitive) | Path in media storage; PNG or SVG; min 200×200 validated on upload |
| description | TEXT | No | — | Yes (non-sensitive) | 100–2000 chars enforced at API |
| primary_industry_id | UUID (FK) | No | — | Yes (sensitive) | References taxonomy.industry_id |
| city | VARCHAR(100) | No | — | Yes (sensitive) | Freeform; used in duplicate detection |
| state_region | VARCHAR(100) | No | — | Yes (sensitive) | Freeform or taxonomy-controlled |
| country_code | CHAR(2) | No | — | Yes (sensitive) | ISO 3166-1 alpha-2 |
| contact_email | VARCHAR(255) | No | — | Yes (sensitive) | Platform communication email; not public-facing |
| listing_status | ENUM | No | DRAFT | No | DRAFT¦SUBMITTED¦APPROVED¦LIVE¦REJECTED¦SUSPENDED¦ARCHIVED |
| verification_status | ENUM | No | UNVERIFIED | No | UNVERIFIED¦VERIFIED¦REVOKED |
| featured_status | BOOLEAN | No | false | No | Set by platform admin or scoring service |
| rejection_reason | TEXT | Yes | NULL | No | Mandatory when listing_status=REJECTED; set by admin |
| suspension_reason | TEXT | Yes | NULL | No | Mandatory when listing_status=SUSPENDED; set by admin |
| created_by | UUID (FK) | No | — | No | References users.user_id (ROLE_ASSOC_ADMIN) |
| listed_at | TIMESTAMP | Yes | NULL | No | Set when first transitions to LIVE |
| created_at | TIMESTAMP | No | NOW() | No | Immutable |
| updated_at | TIMESTAMP | No | NOW() | No | Auto-updated on every write |

## 4.2 association_optional_fields Table

| Column | Type | Nullable | Notes |
| --- | --- | --- | --- |
| association_id | UUID (FK) | No | References associations.association_id; 1:1 |
| secondary_industry_ids | UUID[] | Yes | Array; max 3 elements; references taxonomy.industry_id |
| established_year | SMALLINT | Yes | Range: 1800–current year; validated on write |
| member_count | INTEGER | Yes | Approximate; no verification required |
| membership_fee | DECIMAL(10,2) | Yes | Annual fee; currency assumed from country_code |
| website_url | VARCHAR(500) | Yes | Valid URL format; used in website ownership verification |
| tags | VARCHAR(30)[] | Yes | Max 10 elements; each max 30 chars; lowercase-normalised on write |

## 4.3 pending_edits Table

📌  Sensitive field changes do not modify the associations table directly. They are staged here and applied only on admin approval.

| Column | Type | Nullable | Notes |
| --- | --- | --- | --- |
| edit_id | UUID | No | Primary key |
| association_id | UUID (FK) | No | References associations.association_id |
| field_name | VARCHAR(100) | No | The column being changed (e.g. 'name', 'contact_email') |
| old_value | TEXT | No | Serialised current value at time of edit submission |
| new_value | TEXT | No | Serialised proposed value |
| status | ENUM | No | PENDING¦APPROVED¦REJECTED |
| submitted_by | UUID (FK) | No | Association admin user_id |
| reviewed_by | UUID (FK) | Yes | Platform admin user_id; NULL until reviewed |
| rejection_reason | TEXT | Yes | Mandatory if status=REJECTED |
| submitted_at | TIMESTAMP | No | UTC; immutable |
| reviewed_at | TIMESTAMP | Yes | Set on approval or rejection |

## 4.4 association_audit_log Table

| Column | Type | Nullable | Notes |
| --- | --- | --- | --- |
| log_id | UUID | No | Primary key |
| association_id | UUID (FK) | No | References associations.association_id |
| event_type | VARCHAR(60) | No | e.g. STATUS_CHANGED, FIELD_UPDATED, VERIFICATION_GRANTED, EDIT_APPROVED |
| field_name | VARCHAR(100) | Yes | NULL for status-only events |
| old_value | TEXT | Yes | Serialised previous value |
| new_value | TEXT | Yes | Serialised new value |
| actor_id | UUID | Yes | user_id of actor; NULL for system actions |
| actor_role | ENUM | No | ROLE_ASSOC_ADMIN¦ROLE_PLATFORM_ADMIN¦SYSTEM |
| metadata | JSONB | Yes | Additional context (IP, edit_id reference, etc.) |
| created_at | TIMESTAMP | No | UTC; immutable; no UPDATE or DELETE permitted |

# 5. Listing Lifecycle State Machine

⚠  All status transitions must be validated server-side. Invalid transitions must return 422 Unprocessable Entity. No transition may bypass the state machine via direct database writes from application code.

## 5.1 State Definitions

| State | Public Visibility | Assoc Admin View | Admin View | Description |
| --- | --- | --- | --- | --- |
| DRAFT | Hidden (N/A) | ✅ Full edit access | ✅ Visible | Profile saved but not submitted. May be incomplete. No required-field gate at this stage. |
| SUBMITTED | Hidden | ✅ Read-only | ✅ In review queue | All required fields validated. Awaiting admin review. Association cannot edit while under review. |
| APPROVED | Hidden | ✅ Read-only | ✅ Approved | Admin approved but has not yet published. Allows admin batch review before going live. |
| LIVE | ✅ 200 OK | ✅ Can submit edits | ✅ Visible | Publicly accessible. Edits allowed subject to sensitivity classification. |
| REJECTED | Hidden | ✅ Can edit and resubmit | ✅ With reason | Admin rejected with mandatory reason. Association may address issues and resubmit. |
| SUSPENDED | ❌ 404 (public) / 403 (owner) | ⚠ Read-only + suspension reason | ✅ Full admin access | Removed from public. May be reinstated by admin. No association edits during suspension. |
| ARCHIVED | ❌ 404 | ❌ No access | ✅ Audit access only | Permanent removal from discovery. Data retained for compliance. Irreversible in MVP. |

## 5.2 Allowed Transition Matrix

| From State | To State | Permitted Actor | Trigger | API Endpoint |
| --- | --- | --- | --- | --- |
| DRAFT | SUBMITTED | ROLE_ASSOC_ADMIN | Admin submits completed profile (all required fields present) | POST /associations/{id}/submit |
| DRAFT | ARCHIVED | ROLE_PLATFORM_ADMIN | Admin archives spam/invalid draft | PATCH /associations/{id}/archive |
| SUBMITTED | APPROVED | ROLE_PLATFORM_ADMIN | Admin approves after review | PATCH /associations/{id}/approve |
| SUBMITTED | REJECTED | ROLE_PLATFORM_ADMIN | Admin rejects; rejection_reason mandatory | PATCH /associations/{id}/reject |
| REJECTED | DRAFT | ROLE_ASSOC_ADMIN | Association acknowledges rejection; re-enters edit mode | PATCH /associations/{id}/reopen |
| APPROVED | LIVE | ROLE_PLATFORM_ADMIN | Admin publishes | PATCH /associations/{id}/publish |
| LIVE | SUSPENDED | ROLE_PLATFORM_ADMIN | Policy violation or admin action; suspension_reason mandatory | PATCH /associations/{id}/suspend |
| LIVE | ARCHIVED | ROLE_PLATFORM_ADMIN OR ROLE_ASSOC_ADMIN (deletion request) | Deletion request or admin archival | PATCH /associations/{id}/archive |
| SUSPENDED | LIVE | ROLE_PLATFORM_ADMIN | Admin reinstates listing | PATCH /associations/{id}/reinstate |
| SUSPENDED | ARCHIVED | ROLE_PLATFORM_ADMIN | Admin permanently removes | PATCH /associations/{id}/archive |
| ANY | ARCHIVED | ROLE_PLATFORM_ADMIN | Emergency removal | PATCH /associations/{id}/archive |

⚠  ARCHIVED is a terminal state in MVP. No transition out of ARCHIVED is permitted. Data is retained but no restore endpoint is exposed. Any restore requirement is an out-of-scope post-MVP feature.

## 5.3 Edit Permissions by State

| Listing Status | Assoc Admin Can Edit? | Which Fields | Admin Approval Required? |
| --- | --- | --- | --- |
| DRAFT | Yes | All fields | No — saves to main record directly |
| SUBMITTED | No | None — locked during review | N/A |
| APPROVED | No | None — locked until published | N/A |
| LIVE | Yes | Non-sensitive: immediate; Sensitive: staged to pending_edits | Non-sensitive: No; Sensitive: Yes |
| REJECTED | Yes (after reopen) | All fields — treat as DRAFT | No — saves to main record |
| SUSPENDED | No | None | N/A |
| ARCHIVED | No | None | N/A |

# 6. Sensitive Field Classification

⚠  Sensitive field changes on a LIVE profile must never be applied directly to the associations table. They must go through the pending_edits queue and require admin approval before the public record is updated.

## 6.1 Field Classification Matrix

| Field | Classification | Rationale | Edit Behaviour on LIVE Profile |
| --- | --- | --- | --- |
| name | Sensitive | Identity field; change enables impersonation or confusion; triggers duplicate re-check | Staged to pending_edits; old name remains public until approved |
| slug | System-controlled | Changing slug breaks all existing URLs and external links | No self-service change; admin-only via direct DB or special endpoint |
| contact_email | Sensitive | Communication channel; change could redirect platform communications | Staged to pending_edits; old email active until approved |
| website_url | Sensitive | Identity verification anchor; change could redirect to fraudulent site | Staged; existing verification invalidated on approval of URL change |
| primary_industry_id | Sensitive | Affects search categorisation and matching quality | Staged to pending_edits |
| country_code / city / state_region | Sensitive | Location change triggers duplicate re-detection | Staged to pending_edits; duplicate check re-runs on approval |
| description | Non-sensitive | Content quality; no identity risk | Applied immediately to associations table; audit logged |
| tags | Non-sensitive | Search keywords; low risk | Applied immediately; audit logged |
| member_count | Non-sensitive | Approximate figure; no verification | Applied immediately; audit logged |
| logo_url | Non-sensitive | Visual branding; no identity risk | Applied immediately after upload validation; audit logged |
| secondary_industry_ids | Non-sensitive | Supplementary categorisation | Applied immediately; audit logged |
| established_year / membership_fee | Non-sensitive | Factual supplementary info | Applied immediately; audit logged |

## 6.2 Pending Edit Workflow

| Step | Actor | Action | System Behaviour |
| --- | --- | --- | --- |
| 1 | Assoc Admin | Submits change to sensitive field on LIVE profile | Server creates pending_edits record (status=PENDING); associations table unchanged; audit event: EDIT_SUBMITTED |
| 2 | System | — | Admin notification sent: new pending edit requires review |
| 3 | Platform Admin | Reviews edit in admin panel | Sees old value vs. new value side-by-side |
| 4a | Platform Admin | Approves edit | pending_edits.status=APPROVED; associations table updated with new_value; public profile updated; audit event: EDIT_APPROVED |
| 4b | Platform Admin | Rejects edit | pending_edits.status=REJECTED; rejection_reason mandatory; associations table unchanged; association admin notified; audit event: EDIT_REJECTED |

📌  Concurrent edit conflict: if an association submits a second pending edit for the same field while one is already PENDING, the system must reject the second submission with: 'You already have a pending change for this field awaiting review.'

# 7. Verification System

⚠  Verification is entirely independent of listing status. An association can be LIVE and UNVERIFIED (shows no badge). An association can be VERIFIED and SUSPENDED (badge irrelevant — not public). These states must never be coupled.

## 7.1 Verification Criteria

An association must satisfy a minimum of 2 out of 3 criteria to be granted VERIFIED status:

| Criteria ID | Criteria | Verification Method | Technical Implementation |
| --- | --- | --- | --- |
| VC-01 | Legal registration proof | Document upload reviewed by Platform Admin | PDF/image upload to secure storage; admin manually reviews and approves; no automated check in MVP |
| VC-02 | Website ownership confirmation | DNS TXT record OR HTML meta-tag verification | System generates unique token per association; checks DNS TXT record OR <meta name='association-verify' content='{token}'> on root domain |
| VC-03 | Official domain email | Contact email domain checked against free provider blocklist | System checks contact_email domain NOT IN blocklist (gmail.com, yahoo.com, hotmail.com, outlook.com, etc.); custom domain = pass; auto-validated on email submission |

## 7.2 Verification State Machine

| From | To | Trigger | Actor | Notes |
| --- | --- | --- | --- | --- |
| UNVERIFIED | VERIFIED | 2 of 3 criteria confirmed | ROLE_PLATFORM_ADMIN (manual grant) OR System (auto on VC-03 + VC-02 automated pass) | Audit event: VERIFICATION_GRANTED; badge becomes visible on public profile |
| VERIFIED | REVOKED | Fraud detected OR documents expired OR ownership invalidated | ROLE_PLATFORM_ADMIN | Audit event: VERIFICATION_REVOKED; badge removed immediately from public profile; association admin notified |
| REVOKED | VERIFIED | Issues resolved; criteria re-verified | ROLE_PLATFORM_ADMIN | Audit event: VERIFICATION_REGRANTED |

## 7.3 Website Verification Technical Flow

- Association admin initiates website verification from profile management UI.

- System generates a unique verification token (UUID, 32+ chars) stored against the association record.

- Admin is shown two options: DNS TXT record method OR HTML meta-tag method.

- DNS method: admin adds TXT record 'association-platform-verify={token}' to their domain DNS. System polls DNS at 15-minute intervals for up to 72 hours.

- Meta-tag method: admin adds <meta name='association-platform-verify' content='{token}'> to root domain. System performs HTTP GET on domain root and parses HTML for the tag.

- On successful detection: verification_criteria_met array updated; VC-02 marked as satisfied; if total criteria ≥ 2, platform admin is notified for final grant.

- On timeout (72h): verification attempt marked as EXPIRED; admin can re-initiate.

## 7.4 Email Domain Verification (VC-03 Auto-Check)

This check runs automatically on every write to contact_email (at registration, at profile edit approval). It does not require admin action.

- Extract domain from contact_email.

- Check domain against maintained blocklist of free email providers (stored in platform configuration, not hardcoded).

- If domain NOT in blocklist: VC-03 = PASS; store result in verification_criteria table.

- If domain IN blocklist: VC-03 = FAIL; no error to user — this criterion simply not counted.

- If contact_email changes (via pending edit approval): re-run VC-03 check against new email; update verification_criteria record; re-evaluate total criteria count; revoke VERIFIED status if criteria count drops below 2.

## 7.5 Verification Criteria Data Model

| Column | Type | Notes |
| --- | --- | --- |
| criteria_id | UUID | Primary key |
| association_id | UUID (FK) | References associations.association_id |
| criteria_code | ENUM | VC-01 ¦ VC-02 ¦ VC-03 |
| status | ENUM | PENDING ¦ PASS ¦ FAIL ¦ EXPIRED |
| verified_at | TIMESTAMP | When status last set to PASS; NULL otherwise |
| expires_at | TIMESTAMP | For VC-01 (document expiry); NULL for non-expiring criteria |
| verification_token | VARCHAR(255) | For VC-02 only; hashed; NULL for VC-01 and VC-03 |
| metadata | JSONB | DNS check results, document reference, etc. |
| updated_at | TIMESTAMP | Auto-updated |

# 8. Duplicate Detection System

## 8.1 Detection Logic

Duplicate detection runs at two points:

- On submission (DRAFT → SUBMITTED): check against all non-ARCHIVED associations.

- On approval of a sensitive name or location edit: re-check against all non-ARCHIVED associations.

## 8.2 Matching Algorithm

| Dimension | Algorithm | Threshold | Weight |
| --- | --- | --- | --- |
| Association name | Trigram similarity (pg_trgm) or Levenshtein distance normalised to 0–1 | ≥ 0.80 | Primary signal |
| City | Exact match OR trigram similarity ≥ 0.90 | ≥ 0.90 | Secondary signal |
| Country code | Exact match | Exact | Required for match — different countries are not duplicates |

ℹ   A duplicate is flagged only when: name_similarity ≥ 0.80 AND city_similarity ≥ 0.90 AND country_code matches. The flag is a warning to admin — it never blocks submission (BR-03).

## 8.3 Duplicate Warning Behaviour

- On detection: system creates a duplicate_flags record linking the submitted association to the potential match.

- Association admin sees: 'A similar association already exists on the platform. Your submission will still be reviewed.' — submission proceeds.

- Platform admin review queue shows the flag: displays both associations side-by-side for comparison.

- Admin resolves by: approving both (legitimate separate entities), rejecting the new submission, or merging (post-MVP).

## 8.4 duplicate_flags Table

| Column | Type | Notes |
| --- | --- | --- |
| flag_id | UUID | Primary key |
| new_association_id | UUID (FK) | The association being submitted |
| matched_association_id | UUID (FK) | The existing association flagged as similar |
| name_similarity_score | DECIMAL(4,3) | 0.000–1.000 |
| city_similarity_score | DECIMAL(4,3) | 0.000–1.000 |
| status | ENUM | OPEN ¦ RESOLVED_APPROVED ¦ RESOLVED_REJECTED ¦ RESOLVED_MERGED |
| resolved_by | UUID (FK) | Platform admin user_id; NULL until resolved |
| created_at | TIMESTAMP | UTC; immutable |
| resolved_at | TIMESTAMP | NULL until resolved |

# 9. Roles & Permissions (RBAC)

## 9.1 Role Definitions

| Role ID | Description | Scope |
| --- | --- | --- |
| ROLE_USER | Authenticated verified business professional | Read-only; public LIVE profiles only |
| ROLE_ASSOC_ADMIN | Association representative managing one association | Own association only; governed by listing status |
| ROLE_PLATFORM_ADMIN | Platform operator | All associations; all statuses; all admin actions |

## 9.2 Permission Matrix — Profile Actions

| Action | ROLE_USER | ROLE_ASSOC_ADMIN | ROLE_PLATFORM_ADMIN |
| --- | --- | --- | --- |
| View LIVE public profile | ✅ Yes | ✅ Yes | ✅ Yes |
| View own DRAFT/SUBMITTED/APPROVED profile | ❌ No | ✅ Own Only | ✅ Yes |
| View SUSPENDED profile | ❌ No (404) | ⚠ Suspension reason | ✅ Yes |
| View ARCHIVED profile | ❌ No (404) | ❌ No | ✅ Audit only |
| Create profile (new association) | ❌ No | ✅ Yes | ✅ Yes |
| Edit non-sensitive fields (LIVE) | ❌ No | ✅ Own Only | ✅ Yes |
| Submit sensitive edit (LIVE) | ❌ No | ✅ Own Only | ✅ Yes (direct apply) |
| Submit profile for review | ❌ No | ✅ Own Only | ✅ Yes |
| Approve/reject submission | ❌ No | ❌ No | ✅ Yes |
| Publish approved listing | ❌ No | ❌ No | ✅ Yes |
| Suspend listing | ❌ No | ❌ No | ✅ Yes |
| Reinstate suspended listing | ❌ No | ❌ No | ✅ Yes |
| Archive listing | ❌ No | ⚠ Request only | ✅ Yes |
| Grant/revoke verification | ❌ No | ❌ No | ✅ Yes |
| Edit slug | ❌ No | ❌ No | ✅ Yes |
| View audit log | ❌ No | ❌ No | ✅ Yes |
| Resolve duplicate flags | ❌ No | ❌ No | ✅ Yes |
| Approve/reject pending edits | ❌ No | ❌ No | ✅ Yes |

📌  Platform Admins applying sensitive field changes directly bypass the pending_edits queue. All such changes must still be written to the association_audit_log with actor_role = ROLE_PLATFORM_ADMIN.

# 10. Public Profile & URL Specification

## 10.1 Public URL Structure

GET /associations/{slug}

## 10.2 HTTP Response by Listing Status

| Listing Status | Requesting User | HTTP Response | Response Body |
| --- | --- | --- | --- |
| LIVE | Any (public) | 200 OK | Full public profile payload |
| LIVE | ROLE_ASSOC_ADMIN (own) | 200 OK | Full profile + edit CTAs |
| DRAFT / SUBMITTED / APPROVED | Public or other admin | 404 Not Found | Standard 404 |
| DRAFT / SUBMITTED / APPROVED | ROLE_ASSOC_ADMIN (own) | 200 OK | Profile + current status banner |
| REJECTED | ROLE_ASSOC_ADMIN (own) | 200 OK | Profile + rejection reason + edit CTA |
| REJECTED | Public | 404 Not Found | Standard 404 |
| SUSPENDED | Public | 404 Not Found | Standard 404 — do not confirm existence |
| SUSPENDED | ROLE_ASSOC_ADMIN (own) | 403 Forbidden | Suspension reason displayed |
| SUSPENDED | ROLE_PLATFORM_ADMIN | 200 OK | Full admin view |
| ARCHIVED | Any | 404 Not Found | Standard 404 — never confirm existence |

## 10.3 Public Profile Payload — Fields Returned

| Section | Fields Included | Notes |
| --- | --- | --- |
| Identity | name, slug, logo_url | Core identification |
| Description | description | Full text |
| Classification | primary_industry (name + id), secondary_industries[] | Taxonomy labels resolved |
| Location | city, state_region, country_code | No contact_email in public payload |
| Membership | member_count, membership_fee | Optional; null if not set |
| Web | website_url | Optional; null if not set |
| Trust Signals | verification_status (VERIFIED¦UNVERIFIED), featured_status | Badge shown only if verification_status=VERIFIED |
| Meta | listed_at, updated_at | For display ('Member since...') |
| Enquiry | enquiry_cta_enabled: true/false | False if association is at max enquiry capacity or has custom setting; always true in MVP |

⚠  contact_email must never appear in the public profile API response. It is a platform-internal field. Exposure is a data privacy issue.

# 11. Validation Rules

⚠  All validation must be enforced server-side. Client-side validation is a UX enhancement only. Submitting invalid data directly to the API must return 400 Bad Request with field-level error detail.

## 11.1 Required Field Validation (Submission Gate)

The following fields must all be present and valid before the DRAFT → SUBMITTED transition is permitted:

| Field | Type | Validation Rule | Error if Violated |
| --- | --- | --- | --- |
| name | VARCHAR(200) | 2–200 chars; not numeric-only; unique check (exact) enforced at DB level | 400: 'Association name is required and must be between 2 and 200 characters' |
| logo_url | VARCHAR(500) | File uploaded and validated; PNG or SVG; min 200×200px; max 5MB | 400: 'A valid logo (PNG or SVG, min 200×200px) is required' |
| description | TEXT | 100–2000 characters after trim | 400: 'Description must be between 100 and 2000 characters' |
| primary_industry_id | UUID (FK) | Must reference valid active taxonomy entry | 400: 'A valid primary industry is required' |
| city | VARCHAR(100) | 2–100 chars; not empty | 400: 'City is required' |
| state_region | VARCHAR(100) | 2–100 chars; not empty | 400: 'State/region is required' |
| country_code | CHAR(2) | Valid ISO 3166-1 alpha-2 code | 400: 'A valid country is required' |
| contact_email | VARCHAR(255) | RFC 5322 format; unique across platform | 400: 'A valid contact email is required' |

## 11.2 Optional Field Validation

| Field | Validation Rule | Error if Violated |
| --- | --- | --- |
| secondary_industry_ids | Max 3 elements; each must reference valid taxonomy entry | 400: 'You can select a maximum of 3 secondary industries' |
| established_year | Integer; range 1800 to current year | 400: 'Established year must be between 1800 and current year' |
| member_count | Positive integer; max 10,000,000 | 400: 'Member count must be a positive number' |
| membership_fee | Non-negative decimal; max 2 decimal places | 400: 'Membership fee must be a valid non-negative amount' |
| website_url | Valid absolute URL (https:// required); max 500 chars | 400: 'Website must be a valid URL starting with https://' |
| tags | Array; max 10 elements; each max 30 chars after trim; lowercase-normalised on write | 400: 'Maximum 10 tags allowed, each up to 30 characters' |

## 11.3 Logo Upload Validation

- Accepted MIME types: image/png, image/svg+xml — reject everything else with 415 Unsupported Media Type.

- PNG: minimum dimensions 200×200px; maximum file size 5MB.

- SVG: must pass XML validation; must not contain embedded scripts (XSS risk) — strip <script> tags or reject on detection.

- Virus/malware scan before storage (integrate with platform's media storage pipeline).

- Store at a platform-controlled URL (not user-supplied); return logo_url pointing to CDN path.

# 12. API Endpoint Specifications

ℹ   All endpoints versioned at /api/v1/. All mutating endpoints require valid session token. JSON request/response unless noted (multipart for logo upload).

## 12.1 Public Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/associations/{slug} | Optional | Public profile; HTTP response per status (Section 10.2) |
| GET | /api/v1/associations | No | Public listing/search; LIVE profiles only; supports filters: industry, country, verified, featured |

## 12.2 Association Admin Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/associations | Yes (ROLE_ASSOC_ADMIN) | Create new association profile (DRAFT) |
| PATCH | /api/v1/associations/{id} | Yes (ROLE_ASSOC_ADMIN) | Update profile fields; routing to direct update vs. pending_edits determined server-side by field classification |
| POST | /api/v1/associations/{id}/logo | Yes (ROLE_ASSOC_ADMIN) | Upload logo; multipart/form-data; returns logo_url on success |
| POST | /api/v1/associations/{id}/submit | Yes (ROLE_ASSOC_ADMIN) | Submit DRAFT/REJECTED profile for review (→ SUBMITTED); required field gate runs here |
| POST | /api/v1/associations/{id}/reopen | Yes (ROLE_ASSOC_ADMIN) | Re-open REJECTED profile for editing (→ DRAFT) |
| GET | /api/v1/associations/{id}/pending-edits | Yes (ROLE_ASSOC_ADMIN) | List own pending edit requests and their status |
| POST | /api/v1/associations/{id}/verify/website | Yes (ROLE_ASSOC_ADMIN) | Initiate website ownership verification; returns verification token and instructions |

## 12.3 Platform Admin Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/admin/associations | Yes (ROLE_PLATFORM_ADMIN) | All associations; all statuses; supports full filter set |
| GET | /api/v1/admin/associations/queue | Yes (ROLE_PLATFORM_ADMIN) | Submission review queue (SUBMITTED status) |
| PATCH | /api/v1/admin/associations/{id}/approve | Yes (ROLE_PLATFORM_ADMIN) | Approve submission (→ APPROVED) |
| PATCH | /api/v1/admin/associations/{id}/reject | Yes (ROLE_PLATFORM_ADMIN) | Reject submission; body: { rejection_reason: string } (required) |
| PATCH | /api/v1/admin/associations/{id}/publish | Yes (ROLE_PLATFORM_ADMIN) | Publish approved listing (→ LIVE) |
| PATCH | /api/v1/admin/associations/{id}/suspend | Yes (ROLE_PLATFORM_ADMIN) | Suspend LIVE listing; body: { suspension_reason: string } (required) |
| PATCH | /api/v1/admin/associations/{id}/reinstate | Yes (ROLE_PLATFORM_ADMIN) | Reinstate SUSPENDED listing (→ LIVE) |
| PATCH | /api/v1/admin/associations/{id}/archive | Yes (ROLE_PLATFORM_ADMIN) | Archive listing (terminal state) |
| POST | /api/v1/admin/associations/{id}/verification/grant | Yes (ROLE_PLATFORM_ADMIN) | Grant VERIFIED status |
| POST | /api/v1/admin/associations/{id}/verification/revoke | Yes (ROLE_PLATFORM_ADMIN) | Revoke VERIFIED status; body: { reason: string } (required) |
| GET | /api/v1/admin/associations/{id}/pending-edits | Yes (ROLE_PLATFORM_ADMIN) | All pending edits for an association |
| PATCH | /api/v1/admin/pending-edits/{edit_id}/approve | Yes (ROLE_PLATFORM_ADMIN) | Approve pending edit; applies to associations table |
| PATCH | /api/v1/admin/pending-edits/{edit_id}/reject | Yes (ROLE_PLATFORM_ADMIN) | Reject pending edit; body: { rejection_reason: string } |
| GET | /api/v1/admin/duplicate-flags | Yes (ROLE_PLATFORM_ADMIN) | Open duplicate detection flags |
| PATCH | /api/v1/admin/duplicate-flags/{flag_id}/resolve | Yes (ROLE_PLATFORM_ADMIN) | Resolve duplicate flag; body: { resolution: 'APPROVED'¦'REJECTED'¦'MERGED' } |
| GET | /api/v1/admin/associations/{id}/audit-log | Yes (ROLE_PLATFORM_ADMIN) | Full audit log for association |

# 13. Error Handling & Edge Cases

| Scenario | Detection | System Behaviour | User-Facing Message / HTTP Code |
| --- | --- | --- | --- |
| Duplicate detection triggered | Fuzzy match ≥ 80% on name + city + country at submission | Create duplicate_flags record; allow submission to proceed; flag shown to admin | Warning to assoc admin: 'A similar association may already exist. Your submission will still be reviewed by our team.' — 200 continues |
| Verification badge removed (criteria drop below 2) | VC-03 re-check on contact_email change OR document expiry | verification_status set to UNVERIFIED; badge removed immediately from public profile; audit log event: VERIFICATION_REVOKED | Assoc admin notification: 'Your verification status has been removed. Please resubmit documentation.' |
| Pending sensitive edit: concurrent submission for same field | Pre-INSERT check on pending_edits for (association_id, field_name, status=PENDING) | Reject second edit attempt with 409 | 409: 'You already have a pending change for [field_name] awaiting review.' |
| Slug conflict on name change | Unique constraint on slug column | Auto-generate alternative slug by appending numeric suffix (e.g. -2, -3); notify admin | No user error; handled transparently |
| Logo upload fails validation | MIME, dimensions, size, or SVG script check fails | Reject upload; no record created; return 400 with specific reason | 400: specific message per failure (e.g. 'Logo must be PNG or SVG format') |
| Association archived while enquiries active | Archival action by admin | listing_status = ARCHIVED; existing PENDING/RESPONDED enquiries remain in their state; new enquiries blocked (Feature 5 BR) | Existing enquiry holders: 'This association is no longer active on the platform.' Enquiry dashboard still shows history. |
| Admin rejects listing after association made sensitive edit | Edit in PENDING when listing REJECTED | Pending edit remains in PENDING state; association cannot access during rejection; edit reviewed when re-submitted | No specific message; pending edits visible again when listing reopened to DRAFT |
| Website verification DNS poll times out (72h) | Scheduler: no successful DNS match within 72h of token issue | verification_attempt.status = EXPIRED; VC-02 criteria not met; association admin notified | 'Your website verification has expired. Please re-initiate the verification process.' |
| Submission with missing required fields | Pre-transition validation on DRAFT → SUBMITTED | Return 422 with array of missing/invalid fields | 422: { errors: [{ field: 'logo_url', message: 'A valid logo is required' }, ...] } |
| Admin approves edit that would cause slug conflict | Name change approval triggers slug regeneration | System regenerates slug; audit logs both old and new slug; no admin action needed | Transparent; admin sees new slug in confirmation |

# 14. Business Rules — Engineering Constraints

⚠  All rules below are hard constraints enforced at the API layer. None are configurable per association in MVP.

| Rule ID | Rule | Enforcement Point | Error |
| --- | --- | --- | --- |
| BR-01 | Association Admin cannot directly edit slug, verification_status, listing_status, or featured_status | API: PATCH /associations/{id} field whitelist; any attempt to set these fields returns 403 | 403: 'This field cannot be modified directly' |
| BR-02 | LIVE profile edits are classified as sensitive or non-sensitive server-side. Sensitive changes enter pending queue; non-sensitive changes apply immediately | API: PATCH handler routes by field name against classification matrix (Section 6.1) | No error — transparent routing |
| BR-03 | Duplicate detection warns but never blocks submission | Duplicate flag created; association proceeds to SUBMITTED; admin queue shows flag | Warning message only; not a blocking error |
| BR-04 | Profiles are never hard-deleted. ARCHIVED is the terminal state | Database: no DELETE on associations table exposed via any API endpoint; enforced at DB level via policy | N/A — delete endpoint does not exist |
| BR-05 | Only LIVE profiles appear in public listing queries and public search index | API: all public queries filter WHERE listing_status = 'LIVE'; search index only receives LIVE events | 404 or exclusion from list for all other statuses |
| BR-06 | Verification status is fully independent of listing status. Neither implies the other | Schema: separate columns; no triggers coupling them; separate state machines | N/A — independence is architectural |
| BR-07 | Rejection requires a non-empty rejection_reason string | API: PATCH /admin/associations/{id}/reject — validate body.rejection_reason is present and non-empty before state transition | 400: 'A rejection reason is required' |
| BR-08 | Suspension requires a non-empty suspension_reason string | API: PATCH /admin/associations/{id}/suspend — same validation | 400: 'A suspension reason is required' |
| BR-09 | A LIVE association cannot be edited while a sensitive field has a PENDING edit. Non-sensitive edits are still permitted | API: check pending_edits for (association_id, field_name, status=PENDING) before accepting new sensitive edit for same field | 409: 'You already have a pending change for this field awaiting review' |

# 15. Non-Functional Requirements

## 15.1 Performance Targets

| Operation | Target (p95) | Notes |
| --- | --- | --- |
| Public listing page load (GET /associations/{slug}) | < 2 seconds | CDN-cacheable for LIVE profiles; cache invalidated on status change or non-sensitive edit |
| Profile save / field update | < 2 seconds | Covers non-sensitive edits and draft saves with popup for user(Asso Admin) “Information Saved successfully for review” |
| Search index visibility after publish | < 5 minutes | LIVE event triggers search index update; 5-min SLA from status change |
| Logo upload and validation | < 5 seconds | Includes dimension check and virus scan |
| Admin review queue load | < 2 seconds | Paginated; 20 items per page |
| Duplicate detection on submission | < 1 second | Async acceptable if blocking UX is avoided; must complete before SUBMITTED state is set |

## 15.2 Reliability

- Draft saves must never be lost — auto-save to database on every edit (not just explicit save action).

- All status transitions must be atomic — partial state changes must roll back. Use database transactions.

- Pending edit approval must be atomic: apply to associations table AND update pending_edits.status in a single transaction.

- Verification token polling must be idempotent — re-runs must not create duplicate criteria records.

## 15.3 Security

- Logo uploads: SVG files must be sanitised to remove <script>, <foreignObject>, and event handler attributes before storage.

- Verification documents (VC-01): stored in private, non-public-accessible storage with signed URL access for admin review only.

- contact_email: never returned in any public API response — enforce via response serialiser.

- Slug enumeration: do not confirm existence of non-LIVE associations via public endpoints — always return 404.

- Audit log: append-only at database level; no UPDATE or DELETE permitted; write access limited to application service account.

- Rate limiting: profile submission endpoint rate-limited to prevent submission spam; logo upload rate-limited per association.

## 15.4 Scalability

| Dimension | Target | Design Implication |
| --- | --- | --- |
| Total associations | Thousands | Indexed slug column; indexed listing_status; paginated queries |
| Concurrent profile edits | High frequency | Optimistic locking or field-level row versioning to prevent lost writes |
| Search index throughput | Real-time on publish | Event-driven index update; LIVE status change publishes to search update queue |
| Media storage | Large file volumes | CDN-backed; dedicated media service; no base64 in DB |

# 16. Analytics & Audit Events

## 16.1 Analytics Event Schema

| Event Name | Trigger | Required Properties | Owner |
| --- | --- | --- | --- |
| profile_created | Association record created (DRAFT) | association_id, created_by, timestamp | Backend |
| profile_submitted | DRAFT → SUBMITTED transition | association_id, submitted_by, timestamp | Backend |
| listing_approved | SUBMITTED → APPROVED | association_id, reviewed_by, timestamp | Backend |
| listing_rejected | SUBMITTED → REJECTED | association_id, reviewed_by, rejection_reason, timestamp | Backend |
| listing_live | APPROVED → LIVE | association_id, published_by, listed_at | Backend |
| listing_suspended | LIVE → SUSPENDED | association_id, suspended_by, suspension_reason, timestamp | Backend |
| listing_archived | ANY → ARCHIVED | association_id, archived_by, from_status, timestamp | Backend |
| verification_granted | UNVERIFIED → VERIFIED | association_id, granted_by, criteria_met[], timestamp | Backend |
| verification_revoked | VERIFIED → REVOKED | association_id, revoked_by, reason, timestamp | Backend |
| profile_updated | Non-sensitive field change applied | association_id, field_name, updated_by, timestamp | Backend |
| pending_edit_submitted | Sensitive field staged to pending_edits | association_id, field_name, submitted_by, timestamp | Backend |
| pending_edit_approved | Admin approves pending edit | association_id, field_name, edit_id, reviewed_by, timestamp | Backend |
| duplicate_flagged | Duplicate detection triggers flag | new_association_id, matched_association_id, score, timestamp | Backend |
| profile_viewed | Public GET /associations/{slug} returns 200 | association_id, slug, viewer_role (anonymous/user), timestamp | Backend/Frontend |

## 16.2 Audit Log Requirements

- All events in Section 16.1 must also be written to association_audit_log (Section 4.4).

- Field-level changes (profile_updated, pending_edit_approved) must log old_value and new_value.

- Status transitions must log from_status and to_status with actor and timestamp.

- Retention: audit logs retained for minimum 2 years.

- Admin-initiated actions (approve, reject, suspend, verify) must include the admin's user_id — anonymous admin actions are not permitted.

# 17. Dependencies & Integration Points

| Dependency | Owner | Contract / Interface | Risk if Unavailable |
| --- | --- | --- | --- |
| Authentication Service | Backend | Session token validation; user role resolution | Critical — all protected endpoints fail |
| Taxonomy Module | Platform | Industry list read API; validate industry_id references | High — profile creation and submission blocked |
| Media Storage Service | Infrastructure | Multipart upload endpoint; returns CDN URL; virus scan pipeline | High — logo upload blocked; submission cannot complete |
| Notification Service | Backend | Async notification dispatch; returns notification_id | Medium — admin and assoc admin not notified; operations unaffected |
| Search & Discovery Engine | Backend | LIVE event consumed by search indexer; index update ≤5 min | Medium — new listings not searchable until resolved; profiles accessible via direct URL |
| DNS Polling Service | Backend / Infra | Scheduled DNS TXT record checks; VC-02 automated flow | Low — website verification stalls; other verification criteria unaffected |
| Feature 5 (Enquiry Module) | Backend | Reads listing_status and verification_status for CTA rendering; blocked associations block new enquiries | High — enquiry flow depends on this module's status fields |

# 18. Open Decisions

⚠  All items below must be resolved and documented before Sprint 1 development begins.

| Decision | Options | Decision Finalised | Must Resolve By |
| --- | --- | --- | --- |
| Complete sensitive field classification matrix | Finalise which fields are sensitive vs. non-sensitive | Use matrix in Section 6.1 as default; Product to confirm or amend before API contract is finalised | Before PATCH /associations/{id} is built |
| Multi-admin per association | Single admin only vs. multiple admins with roles | Single ROLE_ASSOC_ADMIN per association in MVP. Architecture note: created_by column is sufficient; no multi-admin table required. Revisit post-MVP. | Before associations table is finalised |
| Verification workflow ownership | Internal platform admin workflow vs. external ops team process | Internal workflow as specified in Section 7; no external vendor integration in MVP | Before verification endpoints are built |
| Auto-publish on approval (APPROVED → LIVE) | Manual publish step vs. auto-publish on approve | Keep separate APPROVED and LIVE states; manual publish gives admin batch control. Auto-publish can be added as an admin setting post-MVP. | Before admin workflow UI is designed |
| Association deletion request flow | Self-serve ARCHIVED request vs. admin-only | Association admin can submit a deletion request (triggers notification to platform admin); platform admin executes ARCHIVE. Association admin cannot self-archive. Aligns with BR-04. | Before archive endpoint is built |
| Free email provider blocklist source | Hardcoded list vs. configurable platform setting | Store in platform configuration table (not hardcoded) to allow updates without a deployment. Initial seed list in migration. | Before VC-03 implementation |

# 19. Acceptance Criteria

ℹ   All criteria must pass before Feature 2 is marked complete for MVP release. Each maps directly to a QA test case.

## 19.1 Profile Creation & Validation

✅ AC-F2-01  Association Admin can create a DRAFT profile; incomplete fields are saved without error

✅ AC-F2-02  Submission is blocked if any required field is missing; all missing fields identified in a single 422 response

✅ AC-F2-03  Logo upload rejected if not PNG or SVG; rejected if below 200×200px; rejected if SVG contains <script> tags

✅ AC-F2-04  Description shorter than 100 chars or longer than 2000 chars is rejected with appropriate message

✅ AC-F2-05  Tags array exceeding 10 items, or any tag exceeding 30 chars, is rejected

✅ AC-F2-06  contact_email is never returned in any public-facing API response

## 19.2 Listing Lifecycle

✅ AC-F2-07  All 7 listing states exist and transition correctly per the allowed transition matrix in Section 5.2

✅ AC-F2-08  Invalid state transitions return 422 Unprocessable Entity

✅ AC-F2-09  LIVE profile is accessible at /associations/{slug} with 200 OK

✅ AC-F2-10  SUSPENDED profile returns 404 to public and 403 with suspension reason to owning Association Admin

✅ AC-F2-11  ARCHIVED profile returns 404 to all roles including Platform Admin (via public URL); accessible via admin API only

✅ AC-F2-12  Rejection requires and stores a non-empty rejection_reason; rejection without reason returns 400

✅ AC-F2-13  Suspension requires and stores a non-empty suspension_reason; suspension without reason returns 400

## 19.3 Edit Workflow

✅ AC-F2-14  Non-sensitive field edit on LIVE profile applies immediately; change reflected in public profile within 5 minutes (search index SLA)

✅ AC-F2-15  Sensitive field edit on LIVE profile creates a pending_edits record; associations table is unchanged until approved

✅ AC-F2-16  Concurrent sensitive edit for the same field returns 409; second submission is not queued

✅ AC-F2-17  Admin approval of pending edit updates associations table and sets pending_edits.status = APPROVED atomically

✅ AC-F2-18  Admin rejection of pending edit leaves associations table unchanged; association admin is notified with rejection reason

## 19.4 Verification

✅ AC-F2-19  Verification badge is visible on public profile only when verification_status = VERIFIED

✅ AC-F2-20  Verification status remains unchanged when listing_status changes — they are independent

✅ AC-F2-21  VC-03 auto-check correctly identifies free email provider domains as FAIL; custom domains as PASS

✅ AC-F2-22  VC-02 DNS polling detects correct TXT record within 15-minute poll interval; marks criteria as PASS

✅ AC-F2-23  Verification revocation removes badge from public profile immediately

✅ AC-F2-24  Contact email change (on pending edit approval) triggers VC-03 re-check; if new email fails VC-03 and criteria drop below 2, verification_status is set to UNVERIFIED

## 19.5 Duplicate Detection

✅ AC-F2-25  Submission with association name ≥ 80% similar to existing name in same city and country creates a duplicate_flags record

✅ AC-F2-26  Duplicate flag does not block submission — profile moves to SUBMITTED state and admin review queue shows the flag

✅ AC-F2-27  Dissimilar names (< 80%) or different countries do not trigger duplicate flags

## 19.6 Access Control & Security

✅ AC-F2-28  Association Admin cannot modify slug, verification_status, listing_status, or featured_status via any API call — returns 403

✅ AC-F2-29  Association Admin cannot view or modify another association's profile — returns 403

✅ AC-F2-30  Platform Admin can view all associations regardless of status

✅ AC-F2-31  All status transitions are written to association_audit_log with actor_id, actor_role, from_status, to_status, and timestamp

✅ AC-F2-32  Field-level changes (non-sensitive direct edits and approved pending edits) are logged with old_value and new_value

# 20. Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | — | Product Team | Initial business PRD |
| 1.0 | 11 June 2026 | Product Team | Full technical expansion: complete data models (4 tables), state machine matrix with all transitions and actors, sensitive field classification matrix, verification system with VC technical flows, duplicate detection algorithm spec, full API endpoint catalogue, error handling matrix, RBAC matrix, 32 acceptance criteria |

— End of Document —